# Deliverables

The research project will be expected to deliver diverse documents and project components through the project lifetime before moving from phase to phase in the project and at the end deliver a working prototype and demonstrate it. (University, 2015)

The proposed deliverables and the due dates are the follows:

Phase	Research	Deliverables	Due Date
1.	Data sets, technologies	Project Specification	18/10/2017
2.	Architecture, Risks, Functions	Functional Specification	17/11/2017
3.	Communication between interfaces	Design Document	14/12/2017
4.1	Implementation	Implementation	22/02/2018
4.2	Final project report	Final project report	22/02/2018

Each project phase involves research and hands on implementations such as finding accurate data to work with, try out more architecture, find the best programming language, creating interfaces between system components, setting up network connection and solving problems what is still unknow at this stage, through the project lifetime.

The planned technologies are:

- Python for data mining processes, and read/create dataset from PDF to comma separated file (csv).
- Python or C# to create the main module to control the flow in the system.
- Java or Python to create RESTful API to connect to the database to store and retrieve data.
- Glassfish J2EE container (application server) to run war file, if the API will be written in Java programming language.
- MySQL database to store the raw data as tabular data or data stream as .csv file.
- Apache Hadoop software framework to create the distributed process between networked computers to process and analyse big data.
- Map Reduce programming module to split input data to independent chunks to process in parallel manner.
- Use different architectures and platforms of operating system in the distributed network such as Linux, Windows, Raspberry …
- Use Virtual Private Server (VPS) to host the web API and build and store the database.

# Phase 1.
Project specification:

The first phase of the data science project involves the most research since data mining and the technologies around are completely new to the involved team members.
Deliverables:
- Most important deliverables in the first phase is to find the accurate dataset to work with.
- Data profiling to analyse the data set to clarify the structure, content, relationship, appropriate detail level and find anomalies in the data at early stage.
- Research/gathering information about the proposed technologies that intend to use in the project.
- Try out some technologies and make changes if the technology seems too difficult or has no enough resource to implement it.
- Documentation: Project Specification.

# Phase 2.
Functional Specification:

The second phase is more hands on since the system main technologies should be clarified in that stage and the prototypes of the system interfaces must be starting to build bit by bit. When some interfaces are build and try to connect them together the potential issues and risk could be detected and the technologies must change if they can’t be working together.

Deliverables:
- Build the database on the profiled data set to store the tabular data or the data stream.
- Build a prototype of the web API in JAVA or Python to try to connect to the database and carry out basic/advanced stream between API and database.
- Write the Python modules to translate the input PDF files to comma separated file (csv) file and try to store it.
- Identify potential issues/risks in the single modules such as database implementation, API communication, Python module implementation.
- Identify potential issues/risks in the communication between the modules/interfaces.
- Describe objectives, functionalities, architecture, internal-external interfaces.
- Identifying the timeline of the project.
- Documentation: Functional Specification.

# Phase 3.
Design Documentation:

At the third phase of the project the potential risks/issues are identified and should be sorted, the final technologies are stated. This stage the system should be able to carry out basic functionalities such as read raw file, turn to csv file, send to web API, save to database, retrieving back data from the API to main module and the Apache Hadoop should be able to identify the networked computers. However, if the system not able to analyse the dataset yet but the working system shows that the design is correct and the Design document can be written.

Deliverables:
- Communication between working interfaces excluding Map reduce.
- Reading, writing, translating, saving data sets with Python/JAVA/MySQL.
- Identifying networked computers with Apache Hadoop.
- Documentation: Design document.

# Phase 4.1 - 4.2.
Implementation:

The end of the fourth phase in the data science project lifetime the system should be fully implemented. As the last phase the system was able to communicate between interfaces and identify networked computers but the Map reduce part wasn’t implemented.
Deliverables:
The complete system must be able to:
- Read the raw input file.
- Turn to required file format.
- Send and receive data through the web API.
- Save the data to the database.
- Save the analysed data (result of the analysis) in the database and pull down to display chart(s) without reanalysing the data-set.
- Connect networked computers with Apache Hadoop framework,
- Split input data-set into independent chunks using Map Reduce.
- Carry out different data analysis on the input data-set using Python modules/code.
- Display the result as visual chart, graph, histogram or scatter plots.
- Documentation: Final project report.